Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 02 October, 2026 |
| --- | --- |
| Team ID | 6ab7ec71d083b0e2ee72a0a3 |
| Project Name | Script-Controlled ACL – Restrict Record Access Based on Field Value |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | ACL Configuration | USN-1 | Analyze requirements and identify records needing access control. | 2 | High | Team |
| Sprint-1 | ACL Configuration | USN-2 | Identify user roles and record field values for access control. | 2 | High | Team |
| Sprint-1 | ACL Configuration | USN-3 | Configure READ access using role and field value. | 3 | High | Team |
| Sprint-1 | ACL Configuration | USN-4 | Configure WRITE access using role and field value. | 3 | High | Team |
| Sprint-1 | ACL Configuration | USN-5 | Configure CREATE and DELETE access for authorized users. | 2 | High | Team |
| Sprint-2 | Script & Testing | USN-6 | Develop ACL script using role and field-value conditions. | 5 | High | Team |
| Sprint-2 | Script & Testing | USN-7 | Test access control based on user roles. | 3 | High | Team |
| Sprint-2 | Script & Testing | USN-8 | Test access control based on record field values. | 2 | High | Team |
| Sprint-2 | Script & Testing | USN-9 | Test ACL behavior in Forms, Lists and Service Portal. | 5 | Medium | Team |
| Sprint-2 | Script & Testing | USN-10 | Verify unauthorized access is denied and document results. | 5 | High | Team |

### Story Point Total

Sprint-1 = 2 + 2 + 3 + 3 + 2 = 12

Sprint-2 = 5 + 3 + 2 + 5 + 5 = 20

Total Story Points = 32

This is better for your actual template because it uses only 10 user stories, so the table remains compact.

# Project Tracker, Velocity & Burndown Chart

Use this table for the second page:

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 17 Feb 2025 | 22 Feb 2025 | 12 | 22 Feb 2025 |
| Sprint-2 | 20 | 6 Days | 24 Feb 2025 | 01 Mar 2025 | 20 | 01 Mar 2025 |

## Velocity

Average Velocity calculation

Velocity = Total Story Points / Number of Sprints

Velocity = 32 / 2 = 16 Story Points per Sprint

For average daily velocity:

AV = Velocity / Sprint Duration

AV = 16 / 6 = 2.67 Story Points per Day

Therefore:

Team Velocity = 16 Story Points per Sprint

Average Daily Velocity = 2.67 Story Points per Day

Burndown Chart:
A burndown chart shows the amount of work remaining over time. It helps the team track sprint progress and ensure that planned user stories are completed within the sprint.

### Burndown data:

| Sprint | Starting Points | Completed | Remaining |
| --- | --- | --- | --- |
| Sprint-1 | 12 | 12 | 0 |
| Sprint-2 | 20 | 20 | 0 |

### References

- https://www.atlassian.com/agile/project-management

- https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

- https://www.atlassian.com/agile/tutorials/epics

- https://www.atlassian.com/agile/tutorials/sprints

- https://www.atlassian.com/agile/project-management/estimation

- https://www.atlassian.com/agile/tutorials/burndown-charts